Lab: Building Your Invention Roadmap

Objective

Create an adaptive roadmap for your invention project that uses Active Inference principles: stage-gated development, expected free energy evaluation, explicit decision points, and built-in plan revision mechanisms. By the end of this lab, you will have a practical, evidence-driven project plan that balances learning with progress.

Materials and Prerequisites

All previous lab outputs (system map, agent profile, prediction error hunt, causal model, prototype plans, learning log, communication strategy)  Paper or digital planning tool (a simple spreadsheet or even a hand-drawn timeline works)  No project management background required   Part 1: Current State Assessment (10 minutes)

Before planning where to go, you need to know where you are.

Summarize your invention in one sentence:

Write your response here  What stage is your invention at currently? - [ ] Idea stage — I have not validated the problem yet
- [ ] Problem validated — I know the problem is real but have not tested a solution
- [ ] Concept tested — I have a proof-of-concept that the mechanism works
- [ ] User tested — I know users want this and can use it
- [ ] Feasibility tested — I know it can be manufactured/delivered
- [ ] Market ready — I am ready to launch

What are the three biggest uncertainties remaining?

#  Uncertainty  Impact if not resolved (1-10)  Current confidence (1-10)      1        Write your response here  |

Write your response here  |

Write your response here  |
| 2 |

Write your response here  |

Write your response here  |

Write your response here  |
| 3 |

Write your response here  |

Write your response here  |

Write your response here  |

What resources do you have available? (time per week, budget, tools, collaborators)

Write your response here  Part 2: Designing Your Staged Plan (15 minutes)

Break your project into 3-5 stages. For each stage, specify what you will learn and what decision it enables.

Stage 1:

Element  Description      Name      Write your response here  |
| Primary goal (epistemic or pragmatic?) |

Write your response here  |
| Key uncertainty to resolve |

Write your response here  |
| Actions to take |

Write your response here  |
| Evidence that would mean "go" |

Write your response here  |
| Evidence that would mean "no-go" |

Write your response here  |
| Estimated time and resources |

Write your response here  |

Stage 2:

Element  Description      Name      Write your response here  |
| Primary goal (epistemic or pragmatic?) |

Write your response here  |
| Key uncertainty to resolve |

Write your response here  |
| Actions to take |

Write your response here  |
| Evidence that would mean "go" |

Write your response here  |
| Evidence that would mean "no-go" |

Write your response here  |
| Estimated time and resources |

Write your response here  |

Stage 3:

Element  Description      Name      Write your response here  |
| Primary goal (epistemic or pragmatic?) |

Write your response here  |
| Key uncertainty to resolve |

Write your response here  |
| Actions to take |

Write your response here  |
| Evidence that would mean "go" |

Write your response here  |
| Evidence that would mean "no-go" |

Write your response here  |
| Estimated time and resources |

Write your response here  |

Stage 4 (optional):

Element  Description      Name      Write your response here  |
| Primary goal |

Write your response here  |
| Key uncertainty to resolve |

Write your response here  |
| Actions and go/no-go criteria |

Write your response here  |

Stage 5 (optional):

Element  Description      Name      Write your response here  |
| Primary goal |

Write your response here  |
| Key uncertainty to resolve |

Write your response here  |
| Actions and go/no-go criteria |

Write your response here  |

Part 3: Building Decision Trees (10 minutes)

For your most critical decision point (the transition from Stage 1 to Stage 2 or from Stage 2 to Stage 3), build an explicit decision tree.

Decision point:

Write your response here  Branch A: If evidence supports the current approach:

What do you do next?

Write your response here  What resources do you commit?

Write your response here  Branch B: If evidence is mixed (partially supportive):

What additional information would resolve the ambiguity?

Write your response here  What modified approach would you try?

Write your response here  Branch C: If evidence contradicts the current approach:

What alternative approach would you pursue?

Write your response here  What aspects of your work are salvageable from the current approach?

Write your response here  What is the most informative observation you could make to determine which branch to follow?

Write your response here  Part 4: Expected Free Energy Analysis (10 minutes)

Evaluate your plan using the expected free energy framework.

For Stage 1, rate each planned action on two dimensions:

Action  Epistemic Value (how much it reduces uncertainty, 1-10)  Pragmatic Value (how much it advances toward the goal, 1-10)  Total EFE Score             Write your response here  |

Write your response here  |

Write your response here  |

Write your response here              Write your response here  |

Write your response here  |

Write your response here  |

Write your response here              Write your response here  |

Write your response here  |

Write your response here  |

Write your response here              Write your response here  |

Write your response here  |

Write your response here  |

Write your response here  |

Based on this analysis, what should you do first? (The action with the highest combined epistemic + pragmatic value)

Write your response here  Is there an action with high epistemic value but low pragmatic value that you should do early? (Pure learning actions)

Write your response here  Is there an action with high pragmatic value but low epistemic value that you should defer? (Actions that produce results but do not resolve uncertainty)

Write your response here  Part 5: Adaptive Mechanisms (10 minutes)

Build revision mechanisms into your plan.

Review schedule : How often will you review and potentially revise your plan?

Write your response here  Pivot criteria : Under what conditions would you make a major change to your plan?

Condition  Resulting Plan Change           Write your response here  |

Write your response here              Write your response here  |

Write your response here              Write your response here  |

Write your response here  |

Planning horizon : How far ahead can you plan with useful detail?

Write your response here  What is explicitly NOT planned yet (and should not be, because the uncertainty is too high)?

Write your response here  Sunk cost check : What would you need to see to abandon this project entirely? Write this down now, when you are not yet emotionally invested.

Write your response here  Part 6: One-Page Roadmap Summary (5 minutes)

Synthesize your plan into a one-page summary.

Invention:

Write your response here  Current stage:

Write your response here  Next milestone:

Write your response here  Timeline to next milestone:

Write your response here  Three biggest risks and mitigations:

Risk  Mitigation           Write your response here  |

Write your response here              Write your response here  |

Write your response here              Write your response here  |

Write your response here  |

First action (what I will do tomorrow):

Write your response here  Discussion and Debrief

Epistemic vs. pragmatic balance : Does your plan weight learning early and results later? Or does it try to produce results before critical uncertainties are resolved? How would you adjust?

Decision quality : Are your go/no-go criteria specific enough to actually make decisions? Or are they vague enough that you could justify any decision? Sharpen them.

Adaptiveness : How resilient is your plan to unexpected results? If Stage 1 produces a surprise, can your plan accommodate it without total replanning?

Planning horizon humility : Did you plan too far ahead? Is there detail in your later stages that you cannot possibly know yet?

First step clarity : Can you take the first action immediately? If not, what is blocking you, and how can you remove the blocker?